## Slide 1
Water and Sanitation Management Organisation
September 20, 2013

## Slide 2: Demography and Fresh Water availability
No. of Districts | 26
No. of Talukas | 226
No. of Villages | 18225
No. of Towns | 348
Total Populations | 6.03 Cr.
Rural Populations | 3.46 Cr.
Urban Populations | 2.57 Cr.
Decadal Growth Rate | 19.17%
Reference :census : 2011
Uneven water availability in the State ( Cum/ person/ annum)
  India 2,000
  Gujarat 1,137
  South & Central Gujarat 1,932
  North Gujarat 342
  Saurashtra 734
  Kutch 875
Except South Gujarat, paucity of water in rest of the State
Drinking water scarcity felt in almost 2/3rd part of the State

## Slide 3
Drying up of sources
Recurrent droughts
Repeated failure of tube wells and need for re drilling
Water Quality Issues in >50% habitations
Water supply to scarce area especially in summer or drought period by Tankers and Trains
Mass migration of human and cattle
Drudgery of fetching from long distance
Water Borne Diseases
Gujarat before 2002
Issues of water scarcity

## Slide 4
Drought Prone Areas
Supply Through Railways
Supply Through Tankers
Quality Problems – Fluorosis,Salinity, Nitrate
Problem Areas

## Slide 5
A company registered under Indian Company Act
(Headed at State Level – Chairman & Managing Director and Division/ Project level – Senior Manager)
Water Supply Department, Govt of Gujarat
(Headed by Principal Secretary (Water Supply)
Gujarat Water Infrastructure Limited (GWIL)
Gujarat Water Supply & Sewerage Board (GWSSB)
Water And Sanitation Management Organisation (WASMO)
A Board constituted through an Act of Govt of Gujarat
(Headed at State level by the Chairman, Head of Department – Member Secretary, Zonal Level by Chief Engineer, Divisional Level by Executive Engineer)
An autonomous organisation registered under Indian Society Act
(Headed at State Level by Chief Executive Officer and at district level by Member Secretary of District Water and Sanitation Committee)

## Slide 6: Working towards drinking water security and habitat improvement by empowering communities to manage their local water sources, drinking water supply and environmental sanitation
Users are the best managers
Building partnerships and working together
WASMO’s Vision
Our philosophy
Notes: 6

## Slide 7
Water scarcity
Source development
Water security at Village level
Water Security at habitation level
Water delivery at household
Vision - Achieving Drinking Water Security

## Slide 8: STRATEGY
Facilitating village to create Pani Samiti democratically.
Bring out maximum information through Participatory Rural Appraisal (PRA)
Develop low cost, sustainable, low maintenance, and manageable schemes with people's involvement.
Implementing a transparent, speedy and quality work by Pani Samiti.
Training Pani Samiti for total Operation and Maintenance.
Improvement of habitat with sanitation improvement and increased hygiene awareness
Empowering the Pani Samiti through capacity building exercises for work organization and implementation

## Slide 9: Approach
Sustainability
Assured safe water availability (DTH)
Decentralized service delivery
Community Participation
Demand Driven
Cost Sharing principle

## Slide 10
Organogram of WASMO

## Slide 11
Policy
  Principle of subsidiary and decentralization
  Legal status to Village Water and Sanitation Committee
Organizational
  Systemic changes for enabling facilitation
  Culture – a mix of corporate, NGO and Government
  NGOs as facilitation partners and process managers
Institutional
  Community based VWSC formed by consensus
  Representation of women and all sections of society mandatory
Process
  Reducing levels of hierarchy
  Complete community control over finances
  Extensive IEC and rigorous social processes
Reforms

## Slide 12
Empowering PRI Social Process Driven Approval

## Slide 13: First Programme cycle of 3-6 months with software activities
Programme Introduction
Pani Samiti formation
PRA, Needs Assessment, Resource Mapping
Development of Village Action Plan (VAP)
Approval of VAP by the Gram Sabha & Fixing community contribution
Planning for work execution
Entire Process taken in Public Domain – GRAM SABHA

## Slide 14
Implementation of work under Pani Samiti supervision
Continuous capacity building
Technical support guidance by Engineers of WASMO and ISA
Monitoring of physical progress, transparency in programme
Water tariff setting and its approval in the Gram Sabha
Second cycle of 12 months for work implementation and service delivery
Decisions belong to the community
WASMO and ISA only facilitate implementation

## Slide 15: Continuous Efforts with Community through Social Processes
Initial phase – Programme introduction and need analysis
Formation of Pani Samiti with consensus of people in Gram Sabha
Participatory Rural Appraisal with community involvement
Preparation of Village Action Plan by community
Capacity building of the Pani Samiti
Sharing of information with villagers
Implementation of the Scheme by community
Independent Financial Operations by Pani Samiti with guidance of WASMO
Operation & Maintenance of System by Community

## Slide 16: Decisions and Discretion of Pani Samitis
Annual Tariffs based on estimated expenditure.
Frequency of tariff collection
Responsibility of collection
Penal provisions for late payment or non-payment
Separate charges for connection based on size
Concessions for weaker sections
Separate tariffs for construction and commercial
Receipt and expenditure Accounts presented in Gram Sabha for discussion and approval
Tariffs for animal heads (separate for Goats/ sheep/ cows)
Giving of receipt against money received
Tariffs for sanitation also levied
Separate tariffs for house-connection and stand posts
Operation procedures different (House-wise responsibility or keeping operator)
Specific permission for use of water during marriage or religious ceremonies.

## Slide 17: Programme Uniqueness and Process encompasses…
The four ‘Fs’ of decentralisation
  Funds – directly transferred to the Village Water and Sanitation Committee (VWSC) - First instalments of 30% released to VWSC just after arranging proportionate contribution by the community. Subsequent release of funds to VWSC on need based
  Functions – decisions by community executed by the VWSC including resorting to tender process or option for direct work
  Functionaries – community representatives carry out different functions. Women participation is must to include their demands and voices in managing schemes
  Facilitation – by the Government and NGOs
Empowerment and capacity development of local community
Local leaderships, micro-links and volunteerism

## Slide 18: Transparency and accountability
Sharing capital costs
Gram Sabhas as Social audit
Community control over finances
Commissioning- Atmarpan by Community

## Slide 19: Transparency and accountability
Community control over finances
  Transfer of fund directly to the PRI; taluka Panchayat is bypassed
  Pani Samiti has full control over their funds
  It can receive advances up to 50%
  People have right to question decisions in the village assemblies
  Sharing project information (physical & financial) -environment of trust and transparency

## Slide 20
contd…
Information, Education and Communication (IEC)
Publications Loksamvad magazine - a dialogue with the community, cross learning Posters Pamphlets Manuals – for trainings Theme based Documents | Audio-Visual Material (broadcast mode and CDs) Radio spots Radio programme Video Spots Video programme
Inter Personal Communication Gram Sabha Pani Samiti Meetings Falia/ Mohalla Meeting Separate Meetings with women Meeting with Self Help Group/ elders/ village leaders | Folk media Bhavai Tamasha Puppet Show Lok-dayro Street plays Skits
Displays Slogan writing & Wall Paintings Participation in Fairs Exhibitions | 
Notes: 20

## Slide 21
Reaching out to the Community (IEC)

## Slide 22: Sanitation, Health and Hygiene (IEC activities)

## Slide 23
Progress Achieved under community managed In-village Water Supply Programme

## Slide 24
Chart: 
| 2002-03 | 2003-04 | 2004-05 | 2005-06 | 2006-07 | 2007-08 | 2008-09 | 2009-10 | 2010-11 | 2011-12 | Aug-13
PS formed | 82 | 450 | 784 | 4077 | 8313 | 10649 | 13542 | 16301 | 17556 | 17790 | 18185
Total Number of Villages - 18066
Formation of Village Water and Sanitation Committee – Pani Samiti

## Slide 25
Chart: 
| 2002-03 | 2003-04 | 2004-05 | 2005-06 | 2006-07 | 2007-08 | 2008-09 | 2009-10 | 2010-11 | 2011-12 | Aug-13
Project Approved | 41 | 391 | 862 | 1272 | 1945 | 3167 | 4948 | 10063 | 10965 | 11875 | 13324
Project Completed | 0 | 170 | 175 | 456 | 883 | 1091 | 1789 | 5731 | 7950 | 8696 | 10070
Progress of Community Managed Drinking Water
Village Schemes

## Slide 26: Household Tap Water Connectivity

## Slide 27: Atmarpan

## Slide 28
Charges fixed for, as decided in Gram Sabha:
One time household connection.
Regular domestic consumption.
Commercial utilization.
Consumption by Cattle
Special occasions (Marriages, Construction activity etc.)
Tariff rate ranges from Rs. 10/- to Rs. 70/- per household connection per month.
Most popular tariff plan – Rs. 1/- per day per connection.
Tariff account and operation is done mainly through bank accounts, a pre-condition for availing one time O&M incentive.
Visible Achievements through community participation
7074 villages have fixed and are collecting water tariff
2471 villages have been paid one time O&M assistance (10% cost of schemes)
Sustainability by Effective O & M and Water Tariff Plan
Users are the best Managers

## Slide 29
Decentralized Community Managed Water Delivery
Community owning responsibility
Community Organization
Infrastructure creation
Tariff Collection
Operation & Maintenance by community
Water delivery upto Household

## Slide 30: In-village drinking water systems

## Slide 32: Lessons learnt
Community participation brings satisfactory and sustainable water supply services
Engineering solutions are not enough, Social solutions result in effective management
Community water wisdom, when scientific and applied, helps in improving services at lower investment.
Conjunctive use of water and multiple sources for sustainability
Participatory processes improve motivation
Social processes reduce public apathy
By involving community traditional knowledge base can be tapped
Community can take care for underprivileged sections better
Ultimate users’ satisfaction - Efficient tap water delivery at household level
Recoveries evaded when in government control but paid when controlled by community
Social audit is effective tool for transparency

## Slide 33
Has the innovation been sustainable ?
1. Source Sustainability-
Multiple sources
Recharge and water harvesting
Community led regulations and water budgeting
2. Institutional sustainability
    Capacity building
    Facilitation
    Follow up support
    Award to Better Performing Pani Samiti
3. Financial sustainability
    Corpus generation
    O&M tariff mechanism
    Performance based incentive for O&M
4. Technologies
    Linkages for O&M with nearby repairers
    Simple technology with availability of spares

## Slide 34: Introduction of Pani Samiti Award in Gujarat State
To motivate and strengthen local institution involved in managing improved water supply services in the village, Pani Samiti Award has been instituted by WASMO
Assessed after field survey and finding facts on 37 relevant criteria with 160 marks in aggregate.
Certificate and cash prize of Rs. 50,000, 35,000 and 25,000 for first, second and third prize winners respectively.
At the State level, Pani Samitis Awards for the year 201213:
Sr No. | Name of village Pani Samiti | District | Award Position | Cash Prize (Rupees)
1 | Shinay | Kachchh | First | 50,000
2 | Motipura Veda | Gandhinagar | Second | 35,000
3 | Khirmani | Dang |  | 
4 | Kanakpar | Kachchh | Third | 25,000

## Slide 35
Recognition

## Slide 36
....................Thank you